# CppTDGL Application Design and Stage Plan

## 1. Purpose

CppTDGL is a native C++ application intended to provide a structured, testable, and eventually GUI-driven environment for building, configuring, running, storing, and visualizing time-dependent Ginzburg–Landau simulations. The project is being developed as a native C++ equivalent and evolution of the existing Python pyTDGL workflow, with emphasis on a strong C++ core, validated numerical primitives, deterministic serialization, and a future Qt-based user interface.

The application is being built in staged increments. Each stage adds one constrained layer of functionality, with smoke tests validating that the new layer integrates cleanly with the existing codebase before moving on.

## 2. Current Status Summary

Current project branch:

core/device-mesh-integration

Current application stage:

Stage 10 — Device–mesh integration

Latest completed and merged stages:

Stage 8 — Finite-volume sparse operators
Stage 9 — Mesh serializer

Current repository state based on the most recent log:

main and origin/main include the mesh serializer merge.
core/device-mesh-integration is checked out and points to the same commit as main.
The next implementation target is to attach an optional Mesh to Device.

Current test suite status from the last confirmed completed build:

8/8 tests passed

Current completed tests:

CoreModelSmokeTest
MeshSmokeTest
MeshOperatorsSmokeTest
SparseMatrixSmokeTest
SparseMeshOperatorsSmokeTest
FiniteVolumeSparseOperatorsSmokeTest
MeshSerializerSmokeTest
ProjectSerializerSmokeTest

## 3. High-Level Architecture

CppTDGL is organized around five primary layers:

core/
  Scientific domain model, geometry, mesh, sparse algebra, finite-volume operators, solver primitives.

io/
  Project, mesh, and future solution serialization.

simulation/
  Execution abstraction around devices, solver options, jobs, queues, and results.

ui/
  Future Qt Widgets application shell, project wizard, geometry editor, solver settings, and dashboard.

visualization/
  Future plotting and rendering support for meshes, scalar fields, current density, and time series.

The current priority is the C++ core library. GUI and advanced solver work are intentionally deferred until the data model, mesh model, operators, and serialization system are stable.

## 4. Comprehensive Design Description

### 4.1 Core Design Philosophy

The project is being built from the inside outward. The numerical and domain layers are implemented before the graphical interface so that the UI eventually becomes a thin orchestration layer rather than the place where simulation logic lives.

The intended long-term structure is:

Device + Mesh + SolverOptions
        ↓
SimulationJob
        ↓
TDGLSolver
        ↓
Solution
        ↓
HDF5 / visualization / UI dashboard

The core classes should remain usable without Qt, without HDF5, and without GUI dependencies. This allows the mathematical and simulation layers to be unit-tested independently.

### 4.2 Device Model

The Device class represents the physical and geometric simulation setup. It currently stores:

Project name
Layer
Film polygon
Hole polygons
Terminal polygons
Probe points
SolverOptions

The current stage will extend Device so it can optionally carry a discretized Mesh.

The important design distinction is:

Polygon geometry = user-facing geometric definition
Mesh = numerical discretization used by finite-volume operators and solver routines

A Device should be valid without a mesh because users may define geometry before meshing. A Device should also be valid with a mesh once a mesh has been generated or imported.

### 4.3 Mesh Model

The mesh subsystem currently includes:

Point2D
Triangle
Mesh
MeshEdge
EdgeMesh

Mesh owns vertices, triangles, and boundary vertex indices. EdgeMesh derives unique edges, interior edges, boundary edges, edge centers, lengths, and edge use counts.

This supports finite-volume and graph-style operators without introducing an external meshing library yet.

### 4.4 Sparse Matrix Model

SparseMatrix is currently a lightweight internal matrix representation. It supports:

Sparse entries
Dimension validation
Duplicate entry accumulation via valueAt()
Vector multiplication
Transpose
Validation diagnostics

This is not intended to replace a mature linear algebra library long-term. It exists to validate operator assembly, matrix dimensions, and early solver scaffolding before adding Eigen or another dependency.

### 4.5 Mesh Operator Model

The current mesh operator layer includes both graph operators and simple finite-volume-style operators.

Graph operators:

edgeVertexIncidenceMatrix
graphGradientOperator
graphDivergenceOperator
graphLaplacianOperator

Finite-volume sparse operators:

finiteVolumeGradientOperator
finiteVolumeDivergenceOperator

The graph operators are topology-driven. The finite-volume operators use geometric scaling through edge length and vertex control volumes.

The project is not yet solving the TDGL equations. These operators are preparatory infrastructure for the future solver.

### 4.6 Serialization Model

Two serialization systems currently exist:

ProjectSerializer
MeshSerializer

ProjectSerializer currently handles project/device-level information. MeshSerializer handles standalone mesh files. The next required integration is to allow a project file to preserve a Device with an optional mesh attached.

The staged approach is:

Stage 9:
  Serialize standalone mesh.

Stage 10:
  Attach optional Mesh to Device.

Stage 11:
  Extend ProjectSerializer to round-trip Device + optional Mesh.

This avoids mixing storage design and domain-model ownership changes in one step.

### 4.7 Future Simulation Model

The future simulation layer should treat a simulation as a job built from:

Device
SolverOptions
Output path
Execution state
Progress state
Solution object

The solver should not depend on the UI. The UI should submit simulation jobs to the simulation layer, which then invokes the solver and writes results.

### 4.8 Future UI Design

The GUI should eventually be a Qt Widgets application with a workflow similar to:

Create/open project
Define material layer
Define film geometry
Add holes, terminals, probes
Generate/import mesh
Preview mesh
Configure solver options
Run simulation
View results
Export/save project and solution

The UI should not own scientific logic. It should call into the core, IO, simulation, and visualization layers.

## 5. Stage Plan and Status

| Stage | Name | Planned / Implemented Changes | Status |
| --- | --- | --- | --- |
| 0 | Repository and toolchain setup | Established CMake project, Visual Studio 2022 generator, CMake presets, Git ignore rules, launcher workflow, and clean branch-based development process. | Done |
| 1 | Source architecture scaffold | Created source directories for core, io, simulation, ui, visualization, and test folders. Added placeholder classes. | Done |
| 2 | Core data model | Implemented Layer, Polygon2D, SolverOptions, Device, and Solution. Added validation and CoreModelSmokeTest. | Done |
| 3 | Project serializer | Added line-oriented project save/load support for Device data. Added ProjectSerializerSmokeTest. | Done |
| 4 | Mesh object model | Added Mesh, Triangle, EdgeMesh, edge derivation, edge lengths, boundary edges, interior edges, total area, and validation. Added MeshSmokeTest. | Done |
| 5 | Finite-volume geometry helpers | Added triangle centroids, vertex control volumes, vertex-to-triangle adjacency, edge-to-triangle adjacency, vertex-to-edge adjacency, and area consistency checks. Added MeshOperatorsSmokeTest. | Done |
| 6 | Sparse matrix foundation | Added SparseMatrix, sparse entries, validation, vector multiplication, duplicate entry accumulation, and transpose. Added SparseMatrixSmokeTest. | Done |
| 7 | Sparse graph mesh operators | Added edge-vertex incidence matrix, graph gradient, graph divergence, and graph Laplacian. Added SparseMeshOperatorsSmokeTest. | Done |
| 8 | Finite-volume sparse operators | Added length-scaled finite-volume gradient and control-volume-scaled finite-volume divergence. Added FiniteVolumeSparseOperatorsSmokeTest. | Done and merged |
| 9 | Mesh serializer | Added standalone MeshSerializer with save/load support for mesh files. Added MeshSerializerSmokeTest. | Done and merged |
| 10 | Device–mesh integration | Add optional Mesh ownership to Device. Add API for hasMesh, mesh, setMesh, and clearMesh. Add DeviceMeshIntegrationSmokeTest. | Done and merged |
| 11 | Project serializer mesh integration | Extend ProjectSerializer so .cpptdgl project files can round-trip a Device with or without an attached mesh. Add updated serializer tests. | Done and merged |
| 12 | Mesh file format refinement | Review whether the current text mesh format remains acceptable or should evolve toward a more robust structured format before HDF5. | Done and merged |
| 13 | Mesh generation interface | Add a simple mesh-generation or mesh-import abstraction. This should not yet attempt a full robust production mesher. | Next |
| 14 | Solver state model | Define simulation state containers for scalar fields, vector-like edge fields, time values, and saved frames. | Planned |
| 15 | TDGL solver skeleton | Implement deterministic solver shell using Device, Mesh, SolverOptions, and sparse operators. Initially placeholder physics, but real execution structure. | Planned |
| 16 | Solution data model expansion | Expand Solution to store mesh-associated time-series fields and metadata. | Planned |
| 17 | HDF5 solution persistence | Implement real Hdf5SolutionWriter and Hdf5SolutionReader after Solution stabilizes. | Planned |
| 18 | Simulation job and runner | Implement SimulationJob, SimulationRunner, and SimulationQueue around solver execution and output lifecycle. | Planned |
| 19 | CLI smoke executable | Add a non-GUI executable that loads a project, runs a small placeholder simulation, and writes output. | Planned |
| 20 | Qt application shell | Add a real Qt app target, main.cpp, MainWindow, project open/save actions, and basic navigation. | Planned |
| 21 | Project wizard UI | Add UI workflow for defining layer, film geometry, solver settings, and output path. | Planned |
| 22 | Geometry editor UI | Add UI tools for film polygon, holes, terminals, and probe points. Initial version can be simple and constrained. | Planned |
| 23 | Mesh preview UI | Add visual display of mesh vertices, triangles, boundary edges, and validation diagnostics. | Planned |
| 24 | Solver settings UI | Add editable solver configuration panel tied to SolverOptions validation. | Planned |
| 25 | Simulation execution UI | Add run, pause/cancel, progress reporting, and simulation logs. | Planned |
| 26 | Results dashboard | Add field visualization, time-series inspection, mesh overlays, and current-density display. | Planned |
| 27 | Visualization refinement | Improve MeshPlot, FieldPlot, CurrentDensityPlot, and TimeSeriesPlot. Decide on Qt Charts, custom widgets, OpenGL, or VTK later. | Planned |
| 28 | Physics fidelity expansion | Add physically faithful TDGL nondimensionalization, link variables, gauge terms, boundary conditions, current injection, and stable integration. | Future core work |
| 29 | External dependencies | Add Eigen, HDF5, Qt, meshing libraries, or visualization libraries only when the internal interfaces require them. | Deferred |
| 30 | Packaging and deployment | Add release packaging, installer or portable deployment, dependency documentation, and possibly CI/release workflows. | Future |

## 6. Current Stage 10 Design

### 6.1 Goal

Stage 10 adds optional mesh ownership to the Device model.

The purpose is to allow a simulation project to carry both the user-defined geometric model and the discretized numerical mesh.

### 6.2 Files to Modify

cppTDGL/src/core/Device.hpp
cppTDGL/src/core/Device.cpp
cppTDGL/tests/core_tests/DeviceMeshIntegrationSmokeTest.cpp
cppTDGL/CMakeLists.txt

### 6.3 Proposed Device API Additions

[[nodiscard]] bool hasMesh() const noexcept;
[[nodiscard]] const Mesh& mesh() const;
[[nodiscard]] Mesh& mesh();
void setMesh(Mesh value);
void clearMesh();

### 6.4 Internal Representation

Recommended internal representation:

std::optional<Mesh> mesh_;

This requires:

#include "Mesh.hpp"
#include <optional>

### 6.5 Validation Rules

Initial validation should remain conservative:

A Device without a mesh may be valid.
A Device with a mesh must contain a valid Mesh.
An invalid attached mesh should cause Device validation to fail.

This stage should not yet enforce that the mesh exactly conforms to the film polygon or avoids holes. That stricter geometry-to-mesh consistency validation should be added later once mesh generation/import behavior is better defined.

### 6.6 Smoke Test Requirements

DeviceMeshIntegrationSmokeTest should verify:

1. A newly created valid Device starts without a mesh.
2. Device validation passes without a mesh.
3. A valid square Mesh can be attached.
4. hasMesh() returns true after setMesh().
5. mesh().isValid() returns true.
6. mesh().totalArea() is preserved.
7. EdgeMesh::fromMesh(device.mesh()) works.
8. clearMesh() removes the mesh.
9. Device validation still passes after mesh removal.

### 6.7 Stage 10 Non-Goals

Stage 10 should not:

Modify ProjectSerializer.
Modify MeshSerializer.
Add solver execution.
Add HDF5 output.
Add Qt UI behavior.
Add mesh generation.
Enforce strict polygon-mesh conformity.

Those are separate stages.

## 7. Near-Term Roadmap

The immediate near-term sequence should be:

Stage 10:
  Device owns optional Mesh.

Stage 11:
  ProjectSerializer round-trips optional Device mesh.

Stage 12:
  Review mesh/project file format stability.

Stage 13:
  Add mesh generation/import abstraction.

Stage 14:
  Define solver state containers.

Stage 15:
  Add TDGLSolver execution skeleton.

This keeps the data path coherent:

Geometry → Mesh → Operators → Solver State → Solver → Solution → Storage/UI

## 8. Development Workflow

Each implementation stage should follow the same pattern:

1. Start from clean main.
2. Create a feature branch.
3. Apply one focused script.
4. Build with CMake.
5. Run CTest.
6. Commit only the stage-specific files.
7. Push the feature branch.
8. Merge to main.
9. Delete the feature branch locally and remotely.
10. Start the next branch.

Current command style recommendation:

Use Git Bash for Git/CMake/build/test and script execution.
Use PowerShell only for Windows-specific tasks such as shortcuts, shell integration, or Visual Studio-specific automation.

## 9. Current Risk Notes

### 9.1 CMakeLists Rewrites

Some prior phase scripts rewrote CMakeLists.txt broadly. This works, but it increases the chance of unintentionally changing formatting or removing future target declarations.

Recommended improvement:

Use smaller CMake patch scripts where practical.
Add targets by detecting an existing block and inserting one new test block.
Avoid replacing the whole CMakeLists.txt unless necessary.

### 9.2 Branch Hygiene

A prior phase briefly mixed mesh serializer files into the finite-volume sparse operator branch. This was corrected before committing.

Recommended workflow:

Check git status before running a new script.
Check branch name before running a new script.
Commit one stage per branch.
Do not carry untracked files into the next stage.

### 9.3 Numerical Scope Control

The current operators are scaffolding-level finite-volume operators. They are useful and testable, but not yet a complete TDGL discretization.

The project should continue separating:

geometry validation
mesh topology
operator assembly
solver physics
time integration
result storage
visualization

## 10. Definition of Done for Current Stage

Stage 10 is complete when:

Device supports optional Mesh ownership.
Device validates correctly with and without a mesh.
Invalid attached mesh produces validation errors.
DeviceMeshIntegrationSmokeTest passes.
All previous tests still pass.
CTest reports 9/9 tests passed.
Changes are committed on core/device-mesh-integration.
Branch is merged into main.
Remote and local feature branches are cleaned up.